Development Report – Dash Escape

Step 1: Project Overview

Dash Escape is a small 3D action prototype where the player must quickly dash past obstacles in order to reach the finish point. The game follows a runner-style design and was created for PC. The entire prototype was developed by a single developer within a two-week timeframe. The main objective of the project was to experiment with a dash-based movement mechanic and build a playable version of the idea as quickly as possible.

Step 2: Development Process

The prototype was built using the Unity game engine with simple primitive objects such as cubes and planes. Development began with a basic paper prototype to outline the gameplay concept and player flow. After confirming the idea, a greybox level was created in Unity to test player movement, collision detection, and obstacle positioning. Basic UI elements were later added to display a timer and to indicate whether the player wins or loses.

Step 3: Challenges During Development

Many players were unsure when the dash ability should be used.

Some sections of the level felt too easy while others were unexpectedly difficult.

During the greybox phase, obstacles were not very visible, making it difficult for players to react in time.

Step 4: Improvements and Fixes

Added simple instructions on the screen and implemented a dash cooldown bar to help players understand the mechanic.

Adjusted the level design by introducing different obstacle types and modifying the distance between them.

Changed the camera perspective and increased obstacle size to improve visibility.

Step 5: Lessons Learned

This project showed that early testing is extremely important. Even a simple gameplay mechanic needs clear visual feedback and well-balanced difficulty in order to create an enjoyable player experience.